B.Tech CSE (III YEAR – V SEM) (2026-27)

DEPARTMENT OF COMPUTER SCIENCE ENGINEERING & APPLICATIONS

# GLA UNIVERSITY

17km Stone, NH-2, Mathura-Delhi Road, P.O. Chaumuhan, Mathura – 281406

(Uttar Pradesh) India

Project Title: CEO-IN-A-BOX: An Autonomous Enterprise Decision-Making Agent

Team Leader:          Prakhar Kulshreshtha            UR: 2415500343

Team Member 1:   Ananya Awasthi  	     UR: 2415500067

Team Member 2:   Palak Singh                               UR: 2415500326

Mentor Name: Govind Gupta

Signature :

Project Title:

CEO-IN-A-BOX: An Autonomous Enterprise Decision-Making Agent

Cover

- Project title: CEO-In-A-Box-An Autonomous Enterprise Decision-Making Agent

- Team name & ID:  (T-140)

- Institute / Course: GLA University, Mini-Project

### ● Version: v1.0

● Date: 25th Aug 2026

### 1. Overview

- Problem statement: Modern enterprises generate large volumes of market, financial, and operational data at a pace that exceeds human capacity for timely analysis. Existing decision-support dashboards present data but do not reason over it, and they rarely provide a transparent, explainable rationale for the actions they imply. Decision-makers are thus left to manually synthesize inputs from multiple domains under time pressure, with no mechanism to audit or trace why a particular choice was made

- Goal:Build an autonomous multi-agent AI system — AutoCEO — that simulates enterprise decision-making by coordinating five specialized agents.  The system analyzes multi-domain signals, produces a final business decision, explains its reasoning at every step.

- Non-goals: Real financial transaction execution, connection to live enterprise ERP systems, or institutional-grade quantitative modeling are explicitly out of scope in v1.

- Value proposition: A transparent, end-to-end explainable decision pipeline — every agent’s reasoning is logged, structured, and displayable — making this demonstrably different from a black-box chatbot and directly addressing the core limitation of existing decision-support tools.

### 2. Scope and Control

#### In-scope

#### Five-agent orchestration pipeline

- Structured JSON output validation at each agent boundary

- Decision logging and explainability audit trail

- Web-based scenario input dashboard and live decision display

- Deployment as a live public web app

#### 2.2 Out-of-scope

- Live financial transaction execution

- Real-time ERP integration

- mobile apps,

- advanced portfolio optimization in v1.

#### 2.3 Assumptions

- Users have basic familiarity with business concepts

- Gemini API free tier remains available at current quota levels throughout development

- Synthetic data scenarios are sufficient for demonstrating and evaluating reasoning quality

#### 2.4 Constraints

- All decisions must be explainable

- API usage limits

- Academic project timeline

#### 2.5 Dependencies

#### Gemini API (Google AI Studio) — primary LLM provider

- yfinance / Alpha Vantage — optional real market data feeds

- Cloud infrastructure for AI processing

#### 2.6 Acceptance criteria and sign-off

- GIVEN a business scenario CSV WHEN the pipeline runs THEN all five agents produce valid structured JSON and the Executive agent outputs a decision with written rationale within 30 seconds

- GIVEN a crisis event is injected WHEN the pipeline re-runs THEN the Executive decision changes and the change is logged with an explanation

- GIVEN the decision log WHEN the explainability dashboard is opened THEN every agent’s input, output, and reasoning trace is visible and queryable

### Sign-off table

| Stakeholder | Role | Decision area | Signature/Approval | Date |
| --- | --- | --- | --- | --- |
| Mr. Govind Gupta | Mentor | Scope, final acceptance | Approved | 04/09/2026 |
| Prakhar Kulshreshtha | Product Lead | Release readiness | Approved |  |

### 3. Stakeholders and RACI

| Activity | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Requirements | Ananya Awasthi | Prakhar Kulshreshtha | Mentor | Team |
| Design | Palak Singh | Prakhar Kulshreshtha | Mentor | Team |
| Implementation | Prakhar Kulshreshtha | Prakhar Kulshreshtha | — | Team |
| Testing | Prakhar Kulshreshtha | Prakhar Kulshreshtha | Mentor | Team |
| Release | Prakhar Kulshreshtha | Prakhar Kulshreshtha | Mentor | Dept |

### 4. Team and Roles

| Member | Role | Responsibilities | Key skills | Availability | Contact |
| --- | --- | --- | --- | --- | --- |
| Prakhar Kulshreshtha | Product Lead | Scope, backlog, reviews | Product, APIs | 8 hrs/wk | prakhar.kulshreshtha_cs.aiml24@gla.ac.in |
| Prakhar Kulshreshtha & Ananya Awasthi | Tech Lead & Backend | Arch, APIs, security | Node, Express, SQL,WebSo ckets | 10 hrs/wk | Ananya.awasthi_cs.aiml24@gla.ac.in |
| Palak Singh & Ananya Awasthi | Frontend | React UI, state, a11y | React, TS | 10 hrs/wk | Palak.singh_cs.aiml24@gla.ac.in |
| Prakhar Kulshreshtha | QA & Docs | Test plan, E2E, docs | Playwright, writing | 8 hrs/wk | Prakhar.kulshreshtha_cs.aiml@gla.ac.in |

### 5. Week-wise Plan and Assignments

(Example schedule for Sep–Oct 2025; adjust to your calendar.)

| Wee k | Date s | Milestones | Akshya( Lead) | Akshya( Backend) | Manish(F rontend) | Divya(QA/ Docs) | Deliverable s | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 8-14 Aug | Requiremen ts freeze | Finalize scope | API contracts v0 | Wirefram es | Test plan v0 | Draft SRS | Planned |
| 2 | 15-24 Aug | Architectur e & DB | Arch review | Schema & migration s | UI kit | Test data | ERD, API spec v1 | Planned |
| 3 | 25-31 Aug | Backend scaffolding | Risks, unblock | Auth + Users API | Auth screens | Smoke tests | Auth module | Planned |
| 4 | 2- 10 Sep | Frontend scaffolding | Sync | Listings API | Routing, forms | Accessibili ty checks | UI shells | Planned |
| 5 | 11-17 Sep | Feature set A | Cut scope | Create/Ed it listing E2E | Listing pages | CRUD tests | Feature A demo | Planned |
| 6 | 18-23 Sep | Feature set B | KPIs | Search API | Search UI + Profile | Perf tests | Feature B demo | Planned |
| 7 | 13-20 Oct | Hardening | Risk burndown | Bug fixes | Bug fixes | Regression suite | Test report | Planned |
| 8 | 24 Oct-2Nov | Release & deck | Final sign-off | Release notes | Polish UI | User manual | v1.0, slides | Planned |

6. Users and UX

#### 6.1 Personas

- Business Student / Evaluator: Needs to see a clear, readable decision with an explanation they can follow and question during a viva

- System Tester: Wants to inject different scenario data and verify that agent outputs and the final decision change appropriately

#### 6.2 Top User Journeys

#### User opens dashboard → selects or uploads a business scenario (market/finance/HR data) → clicks ‘Run’ → watches five agents run sequentially → reads the Executive Agent’s final decision with rationale → views the full decision log for explainability → optionally injects a crisis and re-runs to see adaptive re-planning

#### 6.3 User Stories

#### As an evaluator, I want to see each agent’s reasoning step so that I can verify          the system is not a black box.

#### 6.4 Accessibility & Localization

- Simple language explanations

- Mobile-friendly interface

- English language support

### 7. Market and Competitors

#### 7.1 Competitor table

| Competitor | Product | Target users | Key features | Pricing | Strengths | Weaknesses | Our differentiator |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AutoGen (Microsoft) |  | Researchers, developers | Multi-agent conversations, debate-style reasoning | Freemi um (Pro: $14.95/ mo) | Professio nal-grade tools, 50M+ users, real-time data, strong communit y | No explicit decision hierarchy; agents debate freely, hard to control output structur | Fixed hierarchy: 4 specialists report to 1 executive; structured JSON at every step |
| CrewAI |  | developers | Role-based agents, quick to prototype | Freemi um (Premiu m: $239/yr ) | Expert opinions, comprehe nsive data, dividend focus | Framework controls flow, hard to explain or audit exact routing logic in a viva | LangGraph: explicit graph = every routing decision is visible and explainable |
| ChatGPT / Gemini (vanilla) |  | General Users | Conversational AI, broad knowledge | Free (Gold: $5/mo) | Easy execution, gamified UX, popular with young users | No persistent state, no structured multi-agent pipeline, no decision logging | Persistent decision log, Pydantic-validated outputs, full audit trail |

7.2 Positioning

AutoCEO’s differentiator is the combination of structured multi-agent hierarchy + enforced schema validation + complete explainability logging. Each of these exists in isolation in other tools, but no free-tier student-accessible system combines all three in a single end-to-end pipeline.

### 8. Objectives and Success Metrics

- O1: Pipeline completeness — all 5 agents run end-to-end on a scenario and produce valid JSON — by Week 6

- O2: Explainability — 100% of decisions have a logged, queryable reasoning trace — by Week 7

- O3 Adaptability — system produces a measurably different decision when crisis data is injected — by Week 8

- O4: Deployment — live public URL accessible without local setup

### 9. Key Features

| Feature | Description | Priority | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Market Intelligence Agent | Reads market/sector data, identifies top trend, outputs demand direction and confidence score as JSON | Must | SMTP | GIVEN market CSV WHEN agent runs THEN returns valid JSON with trend_summary, demand_direction, confidence, recommendation within 10s |
| Finance Agent | Assesses financial health from budget/revenue data, recommends safe spend range | Must | Auth, Storage | GIVEN finance CSV + market summary WHEN agent runs THEN returns financial_health, safe_budget_range, and budget_flags |
| Operations Agen | Evaluates team capacity and staffing from HR roster, recommends hire/fire/reassig | Must | Listings | GIVEN HR CSV WHEN agent runs THEN returns capacity_status, staffing_recommendation, operational_risk |
| Risk & Compliance Agent | Flags any recommendation that violates predefined compliance rules or introduces unacceptable risk | Must | Auth | GIVEN all prior outputs WHEN compliance rules are applied THEN returns risk_level and any violations |
| Executive Reasoning Agent | Synthesizes all four agent outputs into a single decision with written rationale and re-evaluation trigge | Must | Auth | GIVEN all 4 agent outputs WHEN executive runs THEN returns decision, rationale, key_influences, risk_accepted, reevaluation_trigger |

### 10. Architecture

#### 10.1 High-Level Architecture

The system follows a modular and scalable architecture designed to support realtime data processing and personalized AI-driven advisory.

- Clients:

Web-based Single Page Application (SPA) developed using React. The client provides dashboards, charts, and a conversational interface for user interaction.

- Backend Services:

  - Authentication Service: Handles user registration, login, and secure access.

○ Profile Service: Manages user risk profiles, investment goals, and preferences.

○ Market Analysis Service: Fetches and processes real-time and historical market data.

○ Recommendation Engine: Generates personalized buy/hold/sell suggestions using AI models.

- Data Stores:

  - MySQL Database: Stores user data, investment profiles, portfolios, and logs.

○ Object Storage: Stores charts, reports, and backtesting results if required.

- Integrations:

  - Market Data APIs (Yahoo Finance / Alpha Vantage)

○ LLM Provider (OpenAI / Groq)

○ SMTP service for alerts and notifications

#### 10.2 API spec snapshot

| Endpoint | Method | Auth | Purpose | Request schema | Response schema | Codes |
| --- | --- | --- | --- | --- | --- | --- |
| /api/auth/register | POST | — | Create account | Run full 5-agent pipeline on scenario data | 201 {id} | 201, 400 |
| /api/profile/create | POST | JWT | Create investment profile | riskLevel, goals | 201 {listingId} | 201, 400, 401 |
| /api/market/analyz e | GET | - | Analyze stock | Fetch full decision log for a past run | 200 {items[], total} | 200 |

### 10.3 Configuration and Secrets

- All API keys stored in .env file — never hardcoded in source

- .env added to .gitignore before first commit — verified before pushing to GitHub

- Gemini API key rotated if accidentally exposed

#### 11. Data Design

##### 11.1 Core Entities

- Scenario

- AgentCall

- DecisionRun

- ComplianceRule

User data is securely stored with encryption and strict access control.

User data is securely stored with encryption and access control.

##### 11.1 Data dictionary

| Entity | Field | Type | Null? | Allowed values | Source | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Decision Run | run_id | UUID | No | — | System | PK |
| Decision Run | scenario_id | String | No |  | User | Unique |
| Decision Run | final_decision | Enum | No | Low/Medium /High | User | PK |
| AgentCall | call_id | UUID | No |  | Market API | Indexed |
| AgentCall | Run_id | UUID | No | ≥ 0 | System | — |

### 11.2 Schemas and Migrations

- ER Diagram included in appendix

- Database migrations version-controlled

- Rollback tested on staging environment

#### 11.3 Privacy, Retention, Backup, and DR

- Personally Identifiable Information (PII): name, email

- Retention policy: delete inactive accounts after 12 months

- Nightly automated backups

- RTO: 4 hours

- RPO: 24 hours

#### 12. Technical Workflow Diagrams

The following diagrams are included to explain system behavior:

- State Transition Diagram

- Sequence Diagram

- Use Case Diagram

- Data Flow Diagram (DFD)

- Entity Relationship Diagram (ERD)

- System Architecture Diagram

#### 13. Quality: NFRs and Testing

##### 13.1 Non-functional requirements

| Metric SLI | Target (SLO) | Measurement |
| --- | --- | --- |
| Availability Uptime % | ≥ 99.0% | Uptime monitor |
| Latency p95 | ≤ 1000 ms | APM |
| Error rate 5xx % | ≤ 1% | Logs |
| Security Critical CVEs | 0 | Vulnerability |

scanner

##### 13.2 Test plan

| Area | Type | Tools | Owner | Coverage target | Exit criteria |
| --- | --- | --- | --- | --- | --- |
| Backend | Unit | Jest | Prakhar | 70% | No P1/P2 defects |
| UI | E2E | Playwright | Ananya | 60% | Pass rate ≥ 95% |
| API | Integration | Postmann | Palak | All Scenarios | All critical pass |

##### 13.3 Environments

- Development → Staging → Production

- Feature flags used for experimental features

#### 14. Security and Compliance

##### 14.1 Threat model (STRIDE)

| Asset | Threat | STRIDE | Impact | Likelihood | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Auth tokens | Theft | Spoofing | High | Medium | HTTPS, short TTL, rotation | Rohit |
| User data | SQLi | Tampering | High | Low | Parameterized queries, WAF | Rohit |

##### 14.2 AuthN/AuthZ

- Email + password authentication

- JWT-based authorization

- Role-based access control

14.3 Audit and logging

- Log signups, logins, listing CRUD, reports; 90-day retention.

##### 14.4 Compliance

● Academic project; follow institute policy; no third-party data sharing.

#### 15. Delivery and Operations

##### 15.1 Release plan

- Version v1.0 demo at project submission

- Incremental feature rollout

##### 15.2 CI/CD and rollback

- CI pipeline: lint → test → build → deploy

- Rollback using previous container image

##### 15.3 Monitoring and alerting

| Metric | Threshold | Alert to | Runbook |
| --- | --- | --- | --- |
| p95 latency | > 1200 ms | Tech Lead | “API Latency” runbook |
| Error rate | > 2% | Tech Lead | “Error Spike” runbook |

##### 15.4 Runbooks

- API Latency: check DB indexes → scale pods → revert change.

- Error Spike: inspect logs → roll back → create incident note.

##### 15.5 Communication plan

● Standups Mon/Wed/Fri. Weekly status to mentor each Friday. Bi-weekly demo.

#### 16. Risks and Mitigations

##### 16.1 Risk heatmap

| Risk | Probability | Impact | Score | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Gemini API free-tier quota exhausted during crunch | Medium | High | 12 | Implement response caching; use Groq as backup LLM | Prakhar Kulshreshtha | Open |
| Schedule slip due to LangGraph learning curve | Medium | Medium | 9 | Build plain-Python pipeline first (Week 1–2), migrate to LangGraph | Prakhar Kulshreshtha | Open |
| Prompt quality insufficient for coherent decisions | Low | Medium | 6 | Hand-test all prompts in AI Studio before coding; iterate until JSON is consistent | Prakhar Kulshreshtha | Open |

## 17. Research and Evaluation

### ● 17.1 Study of Existing Platforms

Existing multi-agent frameworks (AutoGen, CrewAI, vanilla LangChain agents) were evaluated against three criteria: explainability of routing, suitability for a fixed decision hierarchy, and free-tier accessibility. LangGraph was selected because it is the only framework that models the pipeline as an explicit, inspectable graph rather than hiding routing behind framework abstractions — a critical requirement for a project where viva evaluators will ask exactly how data flows between agents..

### ● 17.2 Evaluation Using Historical Data

AutoCEO will be evaluated against 5–10 hand-crafted synthetic business scenarios covering: normal operations (baseline), demand contraction (market shock), budget overrun (finance shock), team under-capacity (operational shock), and compliance violation (risk shock). For each scenario, the Executive agent’s decision is manually reviewed for coherence, risk balance, and alignment with the injected conditions.

### ● 17.3 User Feedback

Peer review from classmates and faculty mentor will be used to assess clarity of the decision explanations  and usability of the dashboard

### ● 17.4 KPI Tracking

Key metrics include response time (p95), recommendation accuracy, user engagement, and system uptime. Regular monitoring ensures reliability and continuous improvement.

### 18. Appendices

#### 18.1 Glossary

- AI: Systems simulating human intelligence.

- FastAPI: A modern Python web framework for building

- Pydantic: A Python library for data validation

#### 18.2 References

- LangGraph documentation: https://langchain-ai.github.io/langgraph/

- Google AI Studio (Gemini API): https://aistudio.google.com

- FastAPI documentation: https://fastapi.tiangolo.com

- Streamlit documentation: https://docs.streamlit.io

- Pydantic documentation: https://docs.pydantic.dev

- yfinance library: https://github.com/ranaroussi/yfinance

- IEEE: “Multi-Agent Systems for Decision Support” –  https://ieeexplore.ieee.org